II.  Expedition Dates

Section II of the Modifications of Activities Planned for 2002-2003 lists the actual dates of significant events occurring during this time period.

# Significant Dates of Expeditions

| Date | Activity |
| --- | --- |
| 29 Mar 02 | LMG02-03 GLOBEC |
| 09 Apr 02 | NBP02-02 Southern Ocean Global Ecosytems Dynamics (GLOBEC) |
| 25 May 02 | NBP02-03 Dry Dock/Maintenance Talcahuano, Chile |
|  | LMG02-04 Dry Dock/Maintenance Talcahuano, Chile |
| 05 Jul 02 | LMG02-04a Palmer Station shuttle |
| 24 Jul 02 | LMG02-04a Open Period |
| 29 Jul 02 | LMG02-05 GLOBEC |
| 31 Jul 02 | NBP02-04 SO GLOBEC |
| 19 Aug 02 | First flight to McMurdo Station for Winfly operations (1 of 6) |
| 23 Sep 02 | NBP02-05 TABASCO cruise |
|  | LMG02-06 Palmer Station Shuttle |
| 01 Oct 02 | First C-141 mission to McMurdo Station during Ice Runway period (1 of 18) |
|  | McMurdo Station commenced summer operations |
| 05 Oct 02 | Marble Point opens |
| 07 Oct 02 | First C-17 mission of the season to McMurdo Station (1 of 4) |
| 08 Oct 02 | Lake Bonney field camp opens |
| 10 Oct 02 | F6 field camp opens |
|  | Lake Fryxell field camp opens |
| 11 Oct 02 | Palmer Station Shuttle |
| 12 Oct 02 | Pieter J. Lenie Field Station (Copacabana) opens |
| 12 Oct 02 | Lake Hoare field camp opens |
| 15 Oct 02 | Copacabana (COPA) field camp opens |
| 19 Oct 02 | NBP maintenance period San Diego, CA |
| 21 Oct 02 | Three (3) 109th AW LC-130’s arrive McMurdo Station to start on-continent missions |
| 24 Oct 02 | Two additional LC-130 aircraft arrive McMurdo Station |
| 25 Oct 02 | LMG02-07a Open period Punta Arenas, Chile |
|  | Siple Dome field camp opens |
| 26 Oct 02 | South Pole Station begins summer operations |
| 28 Oct 02 | Onset D field camp opens |
| 29 Oct 02 | NBP02-06 Seismic System Testing |
| 30 Oct 02 | Byrd Surface Camp opens |
| 03 Nov 02 | NBP02-06a Simrad multibeam and dynamic position test, Pt Hueneme |
| 04 Nov 02 | Odell Glacier field camp opens |
| 07 Nov 02 | Cape Sherriff field camp opens (LMG02-08) |
| 10 Nov 02 | NBP02-07 GO-071 (Cande) cruise |
| 18 Nov 02 | C-130 flights to McMurdo Station, operated by the Royal New Zealand Air Force, commenced (1 of 15) |
|  | Tamseis field camp opens |
| 23 Nov 02 | LMG02-09 Scotia Arc GPS project |
| 05 Dec 02 | Beardmore Glacier field camp opens |
| 06 Dec 02 | NBP02-08 open period Lyttelton, NZ |
| 12 Dec 02 | NBP02-09 GO-071 (Cande) transit cruise from Lyttelton to McMurdo |
| 16 Dec 02 | Tamseis field camp closes |
| 23 Dec 02 | Transfer flight operations from Sea Ice Runway to Williams field Skiway and Pegasus Blue Ice Runway |
| 31 Dec 02 | LMG03-01 Long-Term Ecological Research cruise |
| 04 Jan 03 | First C-141 mission to McMurdo Station for redeployment (1 of 19) |
| 05 Jan 03 | NBP03-01 arrives McMurdo Ice Edge (NBP03-01a, NBP03-1b) |
| 16 Jan 03 | Beardmore Glacier camp closes |
| 28 Jan 03 | Byrd Surface Camp closes |
| 27 Jan 03 | Siple Dome field camp closes |
| 31 Jan 03 | Onset D field camp closes |
| 01 Feb 03 | Lake Bonney field camp closes |
|  | F6 camp closes |
| 02 Feb 03 | Lake Fryxell camp closes |
| 05 Feb 03 | Odell Glacier camp closes |
|  | Lake Hoare camp closes |
| 08 Feb 03 | Marble Point closes |
| 11 Feb 03 | M/V American Tern arrives at McMurdo Station ice pier, cargo offload operation commence |
| 13 Feb 03 | LMG03-02 Globec |
| 15 Feb 03 | Winter operations commence at South Pole Station |
| 17 Feb 03 | M/V American Tern Departs McMurdo Station ice pier, cargo operations completed |
| 18 Feb 03 | 109th AW departs McMurdo Station |
| 25 Feb 03 | Final C-141 turnaround mission at McMurdo Station |
|  | NBP03-02 departs McMurdo Station |
| 09 Mar 03 | C-130 flight by Royal New Zealand Airforce arrives at McMurdo Station to airlift personnel who remained for fuel offload operations |
|  | McMurdo Station commences winter-over operations |
| 12 Mar 03 | LMG03-03 (Berger) cruise |

- LMG = R/V Laurence M. Gould
NBP = R/V Nathaniel B. Palmer